# PRODUCT REQUIREMENTS DOCUMENT

QuakeWatch V2

Market-Ready Enhancement Roadmap

| Project | QuakeWatch V2 - MVP to Market Transition |
| --- | --- |
| Version | 1.0 - Initial Specification |
| Date | February 11, 2026 |
| Target Release | Q2 2026 (3-week sprint) |
| Product Owner | Product Management Team |

# 1. EXECUTIVE SUMMARY

This document outlines product enhancements to transition QuakeWatch from technical MVP to market-ready earthquake monitoring platform. Current MVP demonstrates core functionality but lacks conversion-optimized messaging, UX refinements, and monetization features needed for user acquisition and retention.

## 1.1 Current State (V1 MVP)

- Functional real-time earthquake data pipeline (Bronze → Silver → Gold)

- Interactive global earthquake map with magnitude filtering

- Basic subscription form for email alerts

- Technical dashboard showing earthquake statistics

- Tech stack: Python, Pandas, Streamlit, Plotly, Docker, USGS API

## 1.2 Target State (V2 Market-Ready)

- Emotionally compelling value proposition centered on family safety

- Clear freemium pricing model with upgrade path

- Trust indicators and social proof

- Enhanced subscription UX with multi-location support

- Interactive demo mode showcasing value pre-signup

- Real-time map engagement features

# 2. PRODUCT GOALS & SUCCESS METRICS

## 2.1 Primary Goals

- Increase email subscription conversion from <1% to 8-12% within 60 days

- Establish QuakeWatch as credible earthquake safety platform

- Create clear monetization pathway (target: 5% conversion to paid)

- Reduce user confusion and support inquiries by 70%

## 2.2 Key Performance Indicators (KPIs)

- Landing → Subscription conversion rate: Target 10%

- Average time on page: Target 2+ minutes

- Demo interaction rate: Target 35% of visitors

- Multi-location subscription rate: Target 15% of subscribers

- Free → Premium conversion: Target 5% within 30 days

# 3. DETAILED FEATURE SPECIFICATIONS

## FEATURE 1: Hero Section Redesign

Location: Dashboard landing page (src/dashboard.py), top section above map

Priority: P0 (Critical) - Week 1

Current Issues:

- Headline 'Earthquake Watch: Real-time Global Seismic Activity' - too descriptive, no emotional hook

- Subheadline 'Global Earthquake Activity' - redundant and technical

- No clear value proposition or CTA above fold

- Lacks trust indicators and social proof

### New Hero Section Layout

Components (top to bottom):

- Headline: 'PROTECT WHAT MATTERS MOST' (48px, bold, center, #FFFFFF)

- Subheadline: 'Real-time earthquake monitoring for your global family' (20px, #E0E0E0)

- CTA Button: 'Protect My Family - Free' (green #10B981, 160x48px, scrolls to form)

- Social proof: 'Trusted by 12,847 families in earthquake zones' (14px italic, #9CA3AF)

- Trust indicators: ⚡ 99.9% uptime | 🔔 2.3s avg alert | 🌐 127 countries (14px, #60A5FA)

- Data source badge: 'Powered by USGS Real-Time Data' (12px, #6B7280, links to USGS)

### Technical Implementation

- Use st.markdown with unsafe_allow_html=True for custom HTML/CSS

- Create render_hero_section() function in dashboard.py

- Social proof counter: Start at 12,847, increment +1 every 2 hours (stored in state)

- Responsive: Stack vertically on mobile (<768px)

- CTA button: Smooth scroll to subscription form with animation

### Acceptance Criteria

- Headline/subheadline visible above fold on all screen sizes

- CTA button smoothly scrolls to subscription form

- Social proof counter displays and increments correctly

- Trust indicators render with proper icons and spacing

- USGS badge links to official website in new tab

- Design maintains WCAG AA contrast ratio

## FEATURE 2: Enhanced Subscription Form

Location: Left sidebar (src/dashboard.py), replacing current 'Subscribe to Alerts'

Priority: P0 (Critical) - Week 1

### Form Structure

1. Section Header

- Text: '🛡️ SET UP YOUR SAFETY NET' (18px, bold, #FFFFFF)

2. Location Input (Multi-Location Support)

- Label: 'Where should we watch?'

- Input Field 1: Text input with placeholder 'e.g., San Francisco, CA' + map icon

- + Add Button: '+ Add another location (0/5)' - shows count dynamically

- Behavior: Free tier = 1 location, Premium = 5 locations

- Validation: Use OpenCage or Google Maps Geocoding API on blur

3. Magnitude Threshold Selector

- Label: 'Alert me when magnitude exceeds:'

- Radio options: ○ 4.0 (noticeable) 🔒 | ● 5.0 (significant) [default] | ○ 6.0 (serious)

- Note: 4.0 threshold is Premium-only (show lock icon)

4. Contact Information

- Email: Required, placeholder 'your@email.com' 📧, real-time validation

- SMS: Optional, Premium-only 📱🔒, placeholder '+1 (555) 123-4567', disabled in free tier

5. Submit Button

- Text: 'Activate My Alerts' →

- Style: Full-width, green #10B981, 44px height, rounded

- Loading state: Spinner with 'Setting up...' text

6. Trust Reassurance Footer

- ✓ No credit card required (12px, #9CA3AF)

- ✓ Pause or edit anytime (12px, #9CA3AF)

### Technical Implementation

- Use Streamlit st.form() for form management

- Location validation: OpenCage Geocoding API or Google Maps

- Database: SQLite table 'subscriptions' (id, email, phone, locations JSON, magnitude_threshold, tier, created_at, active)

- Email confirmation: SendGrid free tier

- Form state management: Persist data during session

### Acceptance Criteria

- Form accepts up to 5 locations (1 for free tier)

- Location validation works correctly

- Magnitude threshold defaults to 5.0

- Email validation prevents invalid submissions

- SMS field disabled in free tier with upgrade prompt

- Successful submission saves to database and sends confirmation email

- Error handling displays clear messages

## FEATURE 3: Social Proof Section

Location: Below map and summary stats, above data table

Priority: P1 (High) - Week 2

### Section Layout

- Header: 'Recent Alerts That Saved Lives' (28px, bold, center)

- 3 testimonial cards horizontal (stack on mobile)

- Card styling: #1F2937 background, 12px rounded, 24px padding, 1px #374151 border

### Testimonial Content (Use Exact Copy)

Testimonial 1:

- 💬 'Got the alert 45 seconds before I felt anything. Grabbed my kids and got out. Thank you.'

- - Maria C., Santiago, Chile

- 🇨🇱 Chile

Testimonial 2:

- 💬 'Monitoring my elderly parents in Tokyo from NYC. Finally have peace of mind.'

- - James W., New York

- 🇺🇸 USA → 🇯🇵 Japan

Testimonial 3:

- 💬 'Received the alert at 3 AM. Woke up my family and waited outside. The aftershocks were intense. This app is incredible.'

- - Kenji T., Osaka, Japan

- 🇯🇵 Japan

### Card Styling Specs

- Background: #1F2937 | Border: 1px #374151 | Border radius: 12px | Padding: 24px

- Quote: 16px #E5E7EB, line-height 1.6

- Attribution: 14px #9CA3AF, italic

- Badge: 12px #60A5FA, background #1E3A8A, rounded pill

- Hover: scale(1.02) + shadow increase

### Implementation

- Use st.columns([1,1,1]) for layout

- Cards: st.markdown with custom HTML/CSS

- Responsive: CSS media queries for mobile stacking

## FEATURE 4: Interactive Demo Mode

Location: Floating button bottom-right + modal overlay

Priority: P1 (High) - Week 2

### Demo Trigger Button

- Position: Fixed bottom-right, 24px from edges

- Text: '▶️ See It In Action'

- Style: Blue gradient #3B82F6→#2563EB, white text, 52px height, pill shape

- Animation: Subtle pulse every 3 seconds

- Z-index: 999

### Demo Sequence (9 seconds total)

Step 1: Detection (3s)

- Animated radar scanning graphic

- Text: '🔍 Monitoring seismic activity worldwide...'

- Show pulse waves from random location

Step 2: Alert Triggered (2s)

- Display mock notification:

- 🚨 EARTHQUAKE ALERT | Magnitude: 5.8

- Location: 23km NE of San Francisco, CA

- Time: 2:47 PM PST | Distance from you: 18 miles

- Optional: Play subtle alert sound (with mute toggle)

Step 3: Multi-Channel (2s)

- ✅ Email sent to your@email.com

- ✅ SMS sent to +1 (555) 123-4567 (Premium)

- ✅ Push notification delivered

Step 4: CTA (2s)

- Message: 'This is how fast you'll be notified.'

- Primary: 'Protect My Family Now' (scrolls to form)

- Secondary: 'Replay Demo' | Tertiary: 'Close' (top-right)

### Technical Implementation

- Streamlit: st.button for trigger, custom HTML overlay for modal

- Transitions: time.sleep() + st.rerun() or JavaScript setTimeout

- Animations: SVG graphics or Lottie animations

- Sound: Web Audio API or HTML5 <audio> (optional)

- Analytics: Track demo completions

### Acceptance Criteria

- Demo button visible and clickable bottom-right

- Modal opens with full-screen overlay

- All 4 steps play in sequence with correct timing

- Animations smooth and professional

- CTAs work correctly (scroll, replay, close)

- Demo completion tracked in analytics

- Works on desktop and mobile

## FEATURE 5: Interactive Map Enhancements

Location: Center section, main map display area

Priority: P2 (Medium) - Week 2

### Enhancement 1: LIVE Badge

- Requirement: Red '🔴 LIVE' badge on earthquakes within last 60 minutes

- Visual: Small red circle badge top-right of marker, white 'LIVE' text (8px)

- Animation: Pulse opacity 0.7→1.0, 2s loop

- Implementation: Calculate time difference, conditionally render badge

### Enhancement 2: Ripple Animation

- Requirement: Expanding ripples when new earthquake detected during session

- Visual: 2-3 concentric circles expanding from epicenter

- Animation: 3s duration, fade out as radius increases

- Color: Match magnitude scheme (red high, yellow medium)

- Implementation: Plotly animation frames or custom JavaScript

- Trigger: Compare current vs previous data fetch, identify new events

### Enhancement 3: Distance from User Locations

- Requirement: Show distance from user's subscribed locations on click

- Enhanced tooltip adds: 'Distance from your locations:' with list

- Example: 'San Francisco, CA: 18 miles away'

- Implementation: Haversine distance formula between earthquake and user location

- Note: Only show if user has active subscription

### Enhancement 4: User Location Indicators

- Requirement: Display user's subscribed locations on map

- Visual: Blue house icon 🏠 or custom pin

- Size: Slightly larger than earthquake markers

- Label: Show location name on hover

- Implementation: Retrieve from session/database, add as separate layer

### Technical Implementation

- Maintain Plotly Scattergeo approach

- Use customdata parameter for earthquake IDs

- Haversine formula in utils.py: calculate_distance(lat1, lon1, lat2, lon2)

- Store last seen IDs in session state

- Consider Plotly animation frames for ripple effect

### Acceptance Criteria

- LIVE badge displays with pulse on recent quakes

- New earthquakes trigger ripple animation

- Tooltips show distance from user locations

- User location markers display correctly

- Distance calculations accurate (within 1%)

- Animations smooth, no performance impact

- Works on desktop and mobile

## FEATURE 6: Pricing & Freemium Model Display

Location: New 'Pricing' page or section below testimonials

Priority: P1 (High) - Week 2

### Pricing Structure

| Feature | Free Tier | Premium $4.99/mo | Enterprise |
| --- | --- | --- | --- |
| Monitored Locations | 1 location | 5 locations | Unlimited |
| Email Alerts | ✓ | ✓ | ✓ |
| SMS Alerts | - | ✓ | ✓ |
| Magnitude Threshold | 5.0+ | 3.0+ | Custom |
| Historical Data | - | ✓ (30 days) | ✓ (Unlimited) |
| API Access | - | - | ✓ |

### Display Format

- Three-column pricing cards (Free, Premium highlighted, Enterprise)

- Premium card: Larger, green border, 'Most Popular' badge

- CTAs: 'Get Started' (Free), 'Upgrade Now' (Premium), 'Contact Sales' (Enterprise)

### In-App Upgrade Prompts

- 2nd location attempt: Modal 'Unlock Multi-Location Monitoring' with Premium benefits

- SMS field hover (locked): Tooltip 'Upgrade to Premium for SMS alerts'

- 4.0 threshold attempt: Modal explaining Premium threshold customization

### Acceptance Criteria

- Pricing table displays correctly all devices

- Premium tier visually highlighted

- All CTA buttons functional

- Upgrade prompts display at appropriate touchpoints

- Free tier limitations clearly communicated

# 4. IMPLEMENTATION TIMELINE

## Week 1: Foundation & Core UX (P0)

- Day 1-2: Hero Section Redesign

- Day 3-5: Enhanced Subscription Form

- Milestone 1: Core conversion funnel operational

## Week 2: Engagement & Trust (P1)

- Day 6-7: Social Proof Section

- Day 8-10: Interactive Demo Mode

- Day 11-12: Pricing Display

- Milestone 2: Full user journey with social proof and demo

## Week 3: Polish & Launch (P2 + QA)

- Day 13-15: Map Enhancements

- Day 16-18: QA (cross-browser, mobile, performance, accessibility)

- Day 19-21: Launch Prep (analytics, deployment, launch plan)

- Milestone 3: QuakeWatch V2 ready for public launch

# 5. TECHNICAL REQUIREMENTS

## 5.1 Technology Stack (Unchanged)

- Backend: Python 3.x, Pandas

- Frontend: Streamlit, Plotly

- Database: SQLite (upgrade to PostgreSQL for production)

- Email: SendGrid API (free tier: 100 emails/day)

- SMS (Premium): Twilio API

- Geocoding: OpenCage or Google Maps Geocoding API

- Deployment: Docker container, Render/Heroku/AWS

## 5.2 New Dependencies

- Geocoding library: geopy or requests for API calls

- Email: SendGrid Python SDK

- SMS: Twilio Python SDK (for Premium tier)

- Analytics: Google Analytics or Plausible

## 5.3 Database Schema

Table: subscriptions

- id (INTEGER PRIMARY KEY)

- email (TEXT NOT NULL UNIQUE)

- phone (TEXT NULL)

- locations (TEXT JSON array)

- magnitude_threshold (REAL DEFAULT 5.0)

- tier (TEXT: 'free' or 'premium')

- created_at (TIMESTAMP)

- active (BOOLEAN DEFAULT TRUE)

## 5.4 File Structure Updates

Create new files:

- src/utils.py - Helper functions (haversine distance, geocoding)

- src/database.py - Database operations (CRUD for subscriptions)

- src/email_service.py - Email sending via SendGrid

- src/sms_service.py - SMS sending via Twilio (Premium)

- src/components/ - Directory for reusable UI components

- - hero_section.py

- - subscription_form.py

- - testimonials.py

- - demo_modal.py

## 5.5 Environment Variables

- SENDGRID_API_KEY - SendGrid API key

- TWILIO_ACCOUNT_SID - Twilio account SID (Premium)

- TWILIO_AUTH_TOKEN - Twilio auth token (Premium)

- TWILIO_PHONE_NUMBER - Twilio phone number (Premium)

- GEOCODING_API_KEY - OpenCage or Google Maps API key

- GA_TRACKING_ID - Google Analytics tracking ID

# 6. TESTING REQUIREMENTS

## 6.1 Functional Testing

- Hero section: All links work, counters increment, responsive design

- Subscription form: Validation, database storage, email confirmation

- Social proof: Cards display correctly, hover effects work

- Demo mode: All steps play in sequence, CTAs functional

- Map enhancements: LIVE badges, ripples, distance calculations

- Pricing: Upgrade prompts trigger correctly

## 6.2 Cross-Browser Testing

- Chrome (latest)

- Firefox (latest)

- Safari (latest)

- Edge (latest)

## 6.3 Mobile Testing

- iOS Safari (iPhone 12+)

- Android Chrome (Samsung Galaxy S21+)

- Responsive breakpoints: 320px, 768px, 1024px, 1440px

## 6.4 Performance Testing

- Page load time: <3 seconds (Google PageSpeed Insights)

- Time to Interactive (TTI): <4 seconds

- Lighthouse score: >85 for Performance, Accessibility, Best Practices

## 6.5 Accessibility Testing

- WCAG 2.1 Level AA compliance

- Keyboard navigation works throughout

- Screen reader compatibility (NVDA, JAWS)

- Color contrast ratios meet standards

# 7. SUCCESS METRICS & MONITORING

## 7.1 Analytics Setup

- Google Analytics or Plausible for privacy-focused tracking

- Custom events: Hero CTA click, Demo start, Demo complete, Form submit, Upgrade prompt view

## 7.2 Week 1 Post-Launch Metrics

- Total visitors

- Hero CTA click rate

- Form start rate (focused on form)

- Form completion rate

- Email confirmation rate

## 7.3 Week 2-4 Growth Metrics

- Demo interaction rate

- Multi-location adoption rate

- Upgrade prompt → Pricing page rate

- Free → Premium conversion rate

## 7.4 Ongoing Engagement Metrics

- Active subscriptions

- Email open rate

- Email click-through rate (for alerts)

- Subscription cancellation rate

- Average locations per user

# 8. RISK MANAGEMENT

## 8.1 Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API rate limits | Subscription form fails | Cache geocoding results, implement retry logic |
| Email delivery issues | Users don't receive alerts | Use SendGrid with proper domain authentication |
| Database corruption | Loss of subscriptions | Daily automated backups, upgrade to PostgreSQL |
| Performance degradation | Slow page loads | Optimize queries, implement caching, CDN for assets |

## 8.2 Product Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low conversion rates | Product-market fit issues | A/B test headlines, run user interviews |
| Premium tier low adoption | Revenue targets not met | Adjust pricing, add features, offer trials |
| High churn rate | Unsustainable growth | Improve alert accuracy, add engagement features |

# 9. APPENDIX

## 9.1 Design Assets Required

- USGS logo/badge for data source attribution

- House icon for user location markers

- Pulse/ripple animation SVG or Lottie file

- Loading spinner for subscription form

- Modal overlay background

## 9.2 Copy Documents

- Email templates: Confirmation, Alert, Weekly Summary

- SMS templates: Alert format

- Error messages: Form validation, system errors

- Success messages: Subscription confirmed, Settings updated

## 9.3 Legal Requirements

- Privacy Policy (data collection, storage, sharing)

- Terms of Service (liability disclaimers for earthquake alerts)

- Cookie Policy (if using tracking cookies)

- GDPR compliance (for EU users)

- CCPA compliance (for California users)

## 9.4 Support Documentation

- FAQ: How alerts work, coverage areas, alert timing

- User Guide: Setting up locations, managing subscriptions

- Troubleshooting: Not receiving alerts, location errors

## 9.5 Marketing Launch Plan

- ProductHunt launch (write description, prepare assets)

- HackerNews Show HN post

- Twitter/X thread (see separate content creator brief)

- Reddit posts: r/dataisbeautiful, r/geology, r/Tokyo, r/California

- Press release for tech blogs

## 9.6 Reference Links

- GitHub Repository: https://github.com/laurence702/QuakeWatch

- USGS Earthquake API: https://earthquake.usgs.gov/earthquakes/feed/

- Streamlit Docs: https://docs.streamlit.io/

- Plotly Docs: https://plotly.com/python/

--- END OF DOCUMENT ---